Guru99 demo

Demo testing website

Test Summary Report

| Project Name | Guru99 demo testing |
| --- | --- |
| Application URL | https://demo.guru99.com |
| Document Version | 1.1 |
| Document Status | Final |
| Prepared By | Ameer Suhail TK |
| Reviewed By | Greeshma |
| Approved By | Alka |
| Date | 13-Sep-2026 |

# 1. Objective of Testing

To validate that the critical functionalities of the Guru99 demo testing website — home page navigation, page UI /Actions, input data validation, and submission — work as expected, are free of critical defects, and provide a smooth end-to-end shopping experience.

# 2. Scope of Testing

In-Scope

- Home page navigation, banners, category shortcuts, footer links

- Login validation, registration, input data, and payment gateway pages

- UI actions, Page detention, and quality management

- Cart subtotal, tax, Checkout, and discount handling

- User bill creation and get usage queries, ID validation (during bill staging)

- Flight finder is available to get real data

Out-of-Scope

- Real-time integration with third-party payment systems

- SEO testing

- Bug detection corrections

# 3. Test Environment

- Application Under TestGuru99 (https://demo.guru99.com)

- Browsers Used: Chrome, Firefox, Edge

- Test Type: UAT testing

# 4. Test Artefacts Created

- Test Cases (Guru99 Microsoft Excel Worksheet (.xlsx) — Test Cases sheet)

- Defect Log (Guru99 Microsoft Excel Worksheet (.xlsx)— Defects sheet)

- Test Execution Summary & charts (Test Summary sheet)

- Test Report

- Test Sign-Off Document

# 5. Testing Types Performed

- Functional Testing

- UI Testing

- Input Validation Testing

- Regression-style re-checks on repeated scenarios (e.g., quantity sync, discount codes)

- Exploratory and performance testing

# 6. Defect Summary

| Severity | No. of Defects | Status |
| --- | --- | --- |
| Critical | 51 | Open |
| Major | 2 | Open |
| Moderate | 12 | Open |
| Cosmetic | 16 | Open |
| Total | 81 | Open |

Note: This cycle's workbook does not track a fix/close workflow, so all logged defects are reported as Open at the time of this report.

# 7. Test Metrics Summary

| Item | Count |
| --- | --- |
| Total Test Cases Designed | 383 |
| Total Test Cases Executed | 383 |
| Test Cases Passed | 303 |
| Test Cases Failed | 80 |
| Test Cases Not Executed | 0 |
| Defects Reported | 80 |
| Defects Closed | 0 |

# 8. Test Schedule and Duration

Detailed test-planning and execution dates were not tracked in the source workbook for this cycle; QA Led to populate before final distribution:

- Test Planning Start: 13 Aug 26

- Test Execution Period: 20 Aug 26 to 10 Sep 26

- Total Duration: 22 Days

# 9. Risks and Issues

- The Product module carries the largest concentration of defects (40 of 80) and the lowest pass rate (41.2%), indicating instability in sorting, filtering, and product-detail functionality.

- A Critical-severity defect (CART-015) allows checkout to proceed on items whose stock has depleted, risking backend fulfilment failures.

- Several CheckOut validation gaps (invalid email, expired card, invalid CVV) allow orders to be placed with bad input data.

- Duplicate order submissions are not reliably blocked (BUG_CO-010), risking customers being charged twice.

# 10. Test Results Summary

- 141 of 221 test cases passed (63.8% overall pass rate).

- Home Page and Cart modules are comparatively stable (75.0% and 78.9% pass rate).

- Product module requires the most rework before re-test (41.2% pass rate).

- One Critical and 10 Blocking-priority defects remain open.

# 11. Conclusion & Recommendation

The Polymer Shop application has not yet met the acceptance bar for release: the overall fail rate (36.2%) and the presence of a Critical-severity, Blocking-priority defect in the Cart/CheckOut flow both indicate meaningful functional risk. The QA team recommends a focused defect-fix cycle — prioritizing the Critical and Blocking items — followed by a full regression pass, before this build is considered for a GO-LIVE decision.